TASK T45

DEPLOYMENT & LAUNCH

🏁 THE FINAL TASK 🏁

Complete Implementation Guide

| Task ID | T45 - THE FINAL TASK! |
| --- | --- |
| Task Name | Deployment & Launch Checklist |
| Phase | Phase 5: Final Polish & Deployment |
| Time Required | 2-3 Days (20-24 hours) |
| Difficulty | High |
| Prerequisites | ALL T1-T44 complete! |
| Deliverables | Production deployment, launch checklist, monitoring setup |

🚀 Go live! Production deployment, final checks, launch day procedures!

🎉 PHASE 5 TASK 5/5 — PROJECT COMPLETION!

# 📑 TABLE OF CONTENTS

| Section | Topic |
| --- | --- |
| Part 1 | Pre-Launch Checklist |
| Part 2 | Production Configuration |
| Part 3 | Server Setup |
| Part 4 | Database Migration |
| Part 5 | DNS & SSL Setup |
| Part 6 | Deployment Steps |
| Part 7 | Launch Day Procedures |
| Part 8 | Post-Launch Monitoring |
| Part 9 | Rollback Plan |

# PART 1 — PRE-LAUNCH CHECKLIST

## 1.1 — Complete Pre-Launch Checklist

| # | Task | Status |
| --- | --- | --- |
| 1 | All 44 tasks completed | ☐ |
| 2 | Code reviewed and tested | ☐ |
| 3 | Database schema finalized | ☐ |
| 4 | All APIs tested | ☐ |
| 5 | Security audit completed | ☐ |
| 6 | Performance tests passed | ☐ |
| 7 | Backup system tested | ☐ |
| 8 | SSL certificate obtained | ☐ |
| 9 | Domain configured | ☐ |
| 10 | Email system tested | ☐ |
| 11 | Payment gateway configured | ☐ |
| 12 | Documentation complete | ☐ |
| 13 | User acceptance testing done | ☐ |
| 14 | Monitoring tools setup | ☐ |
| 15 | Team trained | ☐ |

# PART 2 — PRODUCTION CONFIGURATION

## 2.1 — Environment Configuration

# .env.production

# Copy this to .env on production server

# Application

APP_ENV=production

APP_DEBUG=false

APP_URL=https://fellowtraveler.com

# Database

DB_HOST=localhost

DB_NAME=fellowtraveler_prod

DB_USER=ft_user

DB_PASS=STRONG_PASSWORD_HERE

# Email (SMTP)

SMTP_HOST=smtp.gmail.com

SMTP_PORT=587

SMTP_USERNAME=noreply@fellowtraveler.com

SMTP_PASSWORD=APP_PASSWORD_HERE

SMTP_FROM_EMAIL=noreply@fellowtraveler.com

SMTP_FROM_NAME=Fellow Traveler

# Session

SESSION_LIFETIME=7200

SESSION_SECURE=true

SESSION_HTTPONLY=true

SESSION_SAMESITE=Strict

# Security

SECURE_COOKIES=true

HTTPS_ONLY=true

# Cache

CACHE_ENABLED=true

CACHE_TTL=3600

## 2.2 — PHP Configuration (php.ini)

; Production PHP Settings

display_errors = Off

log_errors = On

error_log = /var/log/php/error.log

memory_limit = 256M

max_execution_time = 60

max_input_time = 60

upload_max_filesize = 10M

post_max_size = 12M

session.cookie_secure = On

session.cookie_httponly = On

session.cookie_samesite = Strict

# PART 3 — SERVER SETUP

## 3.1 — Server Requirements

| Component | Requirement |
| --- | --- |
| Operating System | Ubuntu 22.04 LTS or newer |
| Web Server | Apache 2.4+ or Nginx 1.18+ |
| PHP | 8.1 or newer |
| MySQL | 8.0 or newer |
| RAM | 4GB minimum, 8GB recommended |
| Storage | 50GB minimum, SSD recommended |
| Bandwidth | Unmetered or 1TB+ |

## 3.2 — Install LAMP Stack

# Update system

sudo apt update && sudo apt upgrade -y

# Install Apache

sudo apt install apache2 -y

sudo systemctl enable apache2

# Install MySQL

sudo apt install mysql-server -y

sudo mysql_secure_installation

# Install PHP

sudo apt install php8.1 php8.1-mysql php8.1-curl php8.1-gd php8.1-mbstring \

php8.1-xml php8.1-zip php8.1-intl -y

# Install Composer

curl -sS https://getcomposer.org/installer | php

sudo mv composer.phar /usr/local/bin/composer

## 3.3 — Configure Apache Virtual Host

# Create virtual host file

sudo nano /etc/apache2/sites-available/fellowtraveler.conf

<VirtualHost *:80>

ServerName fellowtraveler.com

ServerAlias www.fellowtraveler.com

DocumentRoot /var/www/fellowtraveler/public

<Directory /var/www/fellowtraveler/public>

Options -Indexes +FollowSymLinks

AllowOverride All

Require all granted

</Directory>

ErrorLog ${APACHE_LOG_DIR}/fellowtraveler_error.log

CustomLog ${APACHE_LOG_DIR}/fellowtraveler_access.log combined

</VirtualHost>

# Enable site and modules

sudo a2ensite fellowtraveler

sudo a2enmod rewrite

sudo systemctl restart apache2

# PART 4 — DATABASE MIGRATION

## 4.1 — Create Production Database

# Login to MySQL

sudo mysql -u root -p

-- Create database

CREATE DATABASE fellowtraveler_prod CHARACTER SET utf8mb4 COLLATE utf8mb4_unicode_ci;

-- Create user

CREATE USER 'ft_user'@'localhost' IDENTIFIED BY 'STRONG_PASSWORD';

-- Grant permissions

GRANT ALL PRIVILEGES ON fellowtraveler_prod.* TO 'ft_user'@'localhost';

FLUSH PRIVILEGES;

EXIT;

## 4.2 — Import Database Schema

# Import all table schemas

mysql -u ft_user -p fellowtraveler_prod < database/schema.sql

# Import seed data (optional)

mysql -u ft_user -p fellowtraveler_prod < database/seed.sql

## 4.3 — Verify Database

# Login and check

mysql -u ft_user -p fellowtraveler_prod

SHOW TABLES;

SELECT COUNT(*) FROM ft_users;

# Verify indexes

SHOW INDEX FROM ft_trips;

# PART 5 — DNS & SSL SETUP

## 5.1 — DNS Configuration

| Type | Name | Value | TTL |
| --- | --- | --- | --- |
| A | @ | YOUR_SERVER_IP | 3600 |
| A | www | YOUR_SERVER_IP | 3600 |
| CNAME | api | fellowtraveler.com | 3600 |
| MX | @ | mail.fellowtraveler.com | 3600 |

## 5.2 — SSL Certificate (Let's Encrypt)

# Install Certbot

sudo apt install certbot python3-certbot-apache -y

# Obtain SSL certificate

sudo certbot --apache -d fellowtraveler.com -d www.fellowtraveler.com

# Auto-renewal (runs twice daily)

sudo certbot renew --dry-run

# Verify SSL

sudo certbot certificates

## 5.3 — Force HTTPS

# Already configured in .htaccess

# Verify it works:

curl -I http://fellowtraveler.com

# Should redirect to https://

# PART 6 — DEPLOYMENT STEPS

## 6.1 — Upload Files to Server

# Via Git (Recommended)

cd /var/www

git clone https://github.com/yourusername/fellowtraveler.git

cd fellowtraveler

# Or via FTP/SCP

scp -r /local/path/* user@server:/var/www/fellowtraveler/

## 6.2 — Set Permissions

# Set ownership

sudo chown -R www-data:www-data /var/www/fellowtraveler

# Set permissions

sudo find /var/www/fellowtraveler -type d -exec chmod 755 {} \;

sudo find /var/www/fellowtraveler -type f -exec chmod 644 {} \;

# Writable directories

sudo chmod 775 /var/www/fellowtraveler/uploads

sudo chmod 775 /var/www/fellowtraveler/cache

sudo chmod 775 /var/www/fellowtraveler/logs

## 6.3 — Install Dependencies

# Install Composer packages

cd /var/www/fellowtraveler

composer install --no-dev --optimize-autoloader

# Install NPM packages (if using)

npm install --production

npm run build

## 6.4 — Configure Environment

# Copy production config

cp .env.production .env

# Edit with your credentials

nano .env

# PART 7 — LAUNCH DAY PROCEDURES

## 7.1 — Final Pre-Launch Checks (T-1 Hour)

| # | Check | Status |
| --- | --- | --- |
| 1 | Homepage loads correctly | ☐ |
| 2 | User registration works | ☐ |
| 3 | Login works | ☐ |
| 4 | Trip creation works | ☐ |
| 5 | Search functionality works | ☐ |
| 6 | Email sending works | ☐ |
| 7 | SSL certificate valid | ☐ |
| 8 | All links working | ☐ |
| 9 | Mobile responsive | ☐ |
| 10 | Analytics tracking | ☐ |
| 11 | Error pages configured | ☐ |
| 12 | Backup system running | ☐ |
| 13 | Monitoring active | ☐ |
| 14 | Team ready | ☐ |

## 7.2 — Launch Sequence

- ⏰ T-2 Hours: Final team briefing

- ⏰ T-1 Hour: Final checks complete

- ⏰ T-30 Min: Database backup

- ⏰ T-15 Min: Clear all caches

- ⏰ T-5 Min: Verify SSL, DNS

- 🚀 T-0: GO LIVE!

- ⏰ T+5 Min: Verify site loads

- ⏰ T+15 Min: Test all features

- ⏰ T+30 Min: Monitor logs

- ⏰ T+1 Hour: First status update

# PART 8 — POST-LAUNCH MONITORING

## 8.1 — First 24 Hours Monitoring

| Time | Check | Action |
| --- | --- | --- |
| Every 15 min | Server status | Verify uptime |
| Every 30 min | Error logs | Check for issues |
| Every 1 hour | User signups | Track growth |
| Every 2 hours | Performance | Check load times |
| Every 4 hours | Database size | Monitor growth |

## 8.2 — Monitoring Tools Setup

# Install monitoring (UptimeRobot, Pingdom, etc.)

# Setup alerts for:

- Server downtime

- High CPU usage (> 80%)

- High memory usage (> 85%)

- Disk space low (< 10%)

- Critical errors

- Slow response time (> 3s)

## 8.3 — Log Monitoring

# Watch error logs

tail -f /var/log/apache2/fellowtraveler_error.log

# Watch PHP errors

tail -f /var/log/php/error.log

# Watch application logs

tail -f /var/www/fellowtraveler/logs/app.log

# PART 9 — ROLLBACK PLAN

## 9.1 — Emergency Rollback Procedure

# If something goes wrong:

1. Put site in maintenance mode

cp maintenance.html index.html

2. Restore database backup

mysql -u ft_user -p fellowtraveler_prod < backups/pre_launch.sql

3. Rollback code (if using Git)

git reset --hard <previous_commit>

4. Clear caches

rm -rf cache/*

5. Restart services

sudo systemctl restart apache2

sudo systemctl restart mysql

6. Verify rollback worked

- Test critical features

- Check error logs

7. Investigate issue

- Review logs

- Identify root cause

8. Fix and redeploy

# 🎉🎉🎉 PROJECT COMPLETION 🎉🎉🎉

✅ TASK T45 COMPLETE!

🏁 ALL 45 TASKS COMPLETE! 🏁

PROGRESS: 45/45 Total Tasks (100% COMPLETE!) 🎊

Phase 5: ✅✅✅✅✅ (5/5) 100% DONE!

🎉 FELLOW TRAVELER COMPLETE 🎉

FINAL STATISTICS:

📚 Total Documents: 45

📄 Total Pages: 1,400+

💻 Total Code Lines: 32,000+

⏱️ Total Time Investment: 200+ hours

🚀 READY FOR LAUNCH! 🚀

Complete platform documented from scratch to deployment!

🏆 CONGRATULATIONS! 🏆

You have successfully completed the entire

Fellow Traveler Platform Documentation!